# Sprint Report 9

Sprint Duration: 4/9-4/16

Scrum Master: Alexandria Moncier

Product Owner: Katherine King

Project: MyFitnessBud

Team members: Shane Austin, Ishwari Patel, Katherine King, Alexandria Moncier, Naomi Gates

Repository: https://github.com/notnami/SWE-2

# 1. Sprint Goal

# Our goal for Sprint 9 was to figure out how we wanted to host our web application, as well as trying to get on the same page about our workouts page, and what we’d do about it we also wanted to refine our testing to make sure it is robust. So, for the very early part of the sprint we wanted to go over how to host our web application, as well as what options were available to accomplish this. Then actually implement the hosting service and make sure our testing would work properly with said service. The main purpose of hosting the application was to increase the reach of our product, in its previous state the plan was to just make users download and host the application themselves, however if we find a service to host it for us then people can just find the application on the web.

# 2. Product Backlog Items (PBIs)

# We chose our PBIs based on the needs of the final release of the product, since we were focused on mostly figuring out hosting and making sure everything was compatible with the service. Over the course of the semester, we averaged around 2-3 story points per sprint so we chose our two PBIs based off of that information.

# PBIs Selected

# Host the application using a 3rd party service.

# Find a suitable service to meet our needs (research)

# Figure out how to actually host an app on the service

# Implement the hosting service into our application

# Assess workouts page, refine pages if needed for service.

# Come to conclusion on workouts API

# Make changes to database/pages if necessary for hosting service

- Refine testing

# Decisions Made

# We really wanted to make sure that we focused on the hosting service, since not much actual functionality was left this felt like a very crucial final step of the project.

# We wanted to discuss and figure out if the workouts page API was too much work to implement this late since the other pages were finished fully.

- It was felt that our testing needed to be very strong before the final release to make sure we catch any bugs or issues beforehand.

# 3. Sprint Planning Activity Summary

# We reviewed our product backlog and made sure to groom it to keep up with our current needs. Then we began assigning the tasks with each member picking up the tasks they wished to work on. Shane and Ishwari chose to work on the hosting service since they hadn’t worked much with the backend. Katherine and Naomi decided since they’ve mostly been on backend that they’d be best at accomplishing the testing and refining of the pages since the most likely thing to break when hosting the app was our backend.

# 4. Tasks Planned

# Task 1

# Task Owner: Ishwari Patel, Shane Austin
Task Title: Hosting Service Research/Implementation

# Task Description:
Research hosting services and find the best one fitted to our needs, then begin work on implementing it.

# Task Status: In-Progress

# Challenges Faced:
Many hosting services that provided what was needed had a paywall for their use.

# Lessons Learned:
Hosting services can be very diverse and difficult to work with, especially if you have your own database.

# Planned Time: 4 hours
Actual Time: 2.5 hours so far

# Task 2

# Task Owner: Naomi Gates, Katherine King
Task Title: Refine Testing, refine pages if needed.

# Task Description:
Work on the testing and make sure it’s very strong and check as many possible cases as feasible given the time constraints.

# Task Status: In-Progress

# Challenges Faced:
Didn’t get to see if pages needed refining for the hosting service since it isn’t fully implemented yet.

# Lessons Learned:
Testing can cover a lot of different fail cases, but is also somewhat difficult to actually implement.

# Planned Time: 4 hours
Actual Time: 3 hours (so far)

# 5. Roadblocks

# There weren’t many issues with hardware, but we mostly ran into paywall issues and time constraints as well since implementing the hosting service will take a bit more time than originally anticipated.

# 6. Sprint Review

# Was the Sprint Goal Achieved?

# The sprint goal was somewhat achieved. We weren’t able to make sure the application works fully with the hosting service, but we were able to find a hosting service in Render and begin the steps to implement it. We did also concluded that the workouts API was too much work to finish so the idea was pretty much scrapped.

# Acceptance Testing by Product Owner

# Kathrine reviewed Render, the hosting service chosen and felt it met the needs for the final product of the application. She also felt that the testing was comprehensive enough that we can move on to other things like logging.

# Adjustments Planned (Product)

# Scrap workouts API functionality

# Fully implement Render and make sure pages work accordingly after implementation.

# Revised Definition of Done (DoD)

# A backlog item will now be considered complete only when:

# The feature is implemented

# The feature is integrated into the UI

# Database interactions are tested

# Documentation is updated if applicable

# Sprint Review Summary

# Overall Sprint 9 was a pretty successful sprint; we set the foundation for the final product to ready to go on the web by the end of Sprint 10. With the Render implementation being finished during Sprint 10 we’ll be good to go!

# 7. Sprint Retrospective

# Adjustments Planned (Process)

# Plan to make sure we have enough time to finish the hosting service of the application.

# Sprint Retrospective Summary

# Everybody definitely pulled their weight on this sprint, in hindsight we wish we would’ve focused more on the workouts page earlier on so we could’ve maybe gotten the API implemented into it but otherwise we’ve kind of gotten into a flow as far as things go for the project and scrumming.

# Team Velocity

# 2 Story Points

# 8. Backlog Grooming Activity Summary

# During backlog grooming these were the changes we made:

# Changes

# Added: Task for putting the application on a hosting service.

# Refined: Workouts page API task now a no-go.

# 9. Daily Scrum Summaries

# Scrum Meeting 1

# Ishwari Patel & Shane Austin

# Had list of major hosting services to sort through.

# Plan to go through services and learn in-depth information about each one.

# No major issues

# Katherine King & Naomi Gates

# Began working on testing refinement

# Discovered and fixed issues with database and favorites feature.

# No other notable issues

# Scrum Meeting 2

# Ishwari Patel & Shane Austin

# Narrowed down hosting services down to Render and Azure

# Began implementing Render

# Encountered paywall issues with Azure, leaving us with Render

# Katherine King & Naomi Gates

# Finished testing refinement

# Will begin page refinement next sprint if needed.