Sprint Report 5: User Authentication and Favorites Page Implementation
Sprint Duration: Week 5
Scrum Master: Naomi Gates
Product Owner: Shane Austin
Team Members: Shane Austin, Ishwari Patel, Katherine King, Alexandria Monsier, Naomi Gates

Sprint Goal
The goal of Sprint 5 was to implement and refine core user-facing features that support personalized experiences within the application. This sprint focused on user authentication and the Favorites functionality, ensuring users can securely log in and save snack items that persist across sessions.

Sprint Activities
During Sprint 5, the team collaborated to implement and expand frontend and backend functionality related to authentication and user-specific data storage. The following activities were completed:

• Defined and implemented required frontend and backend functions for user authentication, including account creation and login validation.

• Expanded the Favorites feature to allow authenticated users to save snack items and view them on a dedicated Favorites page.

• Developed a consistent and user-friendly Favorites page UI aligned with the overall application design.

• Implemented backend support for persistent storage of user favorites, linking saved items directly to authenticated user accounts.

• Verified database connectivity and data flow between frontend and backend systems.

• Conducted testing and debugging, including automated testing using Selenium to validate authentication and Favorites functionality.

Product Backlog Items (PBIs)
Below are the primary backlog items addressed during Sprint 5, along with responsible team members and reflections.

1. Favorites Menu
Handled by: Katherine King (Backend), Ishwari Patel (Frontend)
Description:
Develop functionality that allows authenticated users to save snack items and access them through a Favorites menu.

Reflection:
This task required strong coordination between frontend interactions and backend data persistence. Ensuring favorites were correctly associated with individual users reinforced the importance of structured data relationships and validation.

2. User Login Authentication
Handled by: Shane Austin, Ishwari Patel (Frontend)
Description:
Implement login functionality that verifies user credentials and grants access to authenticated features.

Reflection:
Authentication introduced challenges related to credential verification, error handling, and session awareness. Successfully implementing login validation strengthened the security foundation of the application and emphasized clear API communication.

3. Favorites Page UI Development
Handled by: Ishwari Patel (Frontend)
Description:
Design and implement the Favorites page interface where users can view their saved snack items.

Reflection:
Developing this interface reinforced consistency in layout and navigation across the application. Usability and clarity were prioritized to ensure users could easily access and manage their favorites.

4. Add-to-Favorites Backend Integration
Handled by: Alexandria Monsier, Katherine King (Backend)
Description:
Enable users to save snack items to their account and store them persistently in the database.

Reflection:
Linking favorites to authenticated user accounts required careful database planning. This work highlighted the importance of relational data handling to maintain data separation and security between users.

5. Frontend and Backend Integration and Testing
Handled by: Entire Team
Description:
Integrate authentication and Favorites functionality across the full stack and conduct testing.

Reflection:
Integration testing revealed minor inconsistencies in API responses and data formatting. Identifying and addressing these issues improved system reliability and communication between components.

Key Deliverables
By the end of Sprint 5, the team produced the following outcomes:

• Functional user registration and login system with basic authentication validation.
• Fully implemented Favorites page UI.
• Ability for authenticated users to save snack items to Favorites.
• Persistent storage of user-specific favorites in the database (partially complete).
• Initial full-stack integration supporting authentication and Favorites functionality.

Sprint Outcome
Sprint 5 represented a major step forward in active system implementation. The team successfully delivered two core features: user authentication and a working Favorites page. These features significantly enhanced the application by introducing personalized user experiences and persistent data storage.

The authentication system provides a strong foundation for future user-specific features, while the Favorites page demonstrates effective integration between frontend interfaces and backend data management.

Reflection
Sprint 5 was a productive and milestone-driven sprint. The team effectively applied previously defined technical structures and demonstrated strong collaboration between frontend and backend development. While authentication introduced challenges related to secure data handling and validation, resolving these issues strengthened the overall system design.

This sprint established a functional user account system, which is essential for future features such as calorie tracking history, saved workouts, and personalized recommendations. Moving forward, the team is well positioned to continue expanding functionality while maintaining organized and effective development practices.