Sprint Report 7

Sprint Duration: Week 7 (3/26-3/31)

Scrum Master: Katherine King

Product Owner:

Project: MyFitnessBud

Team members: Shane Austin, Ishwari Patel, Katherine King, Alexandria Monsier, Naomi Gates

Repository: https://github.com/notnami/SWE-2

1. Sprint Goal

The goal of this sprint was to begin and implement testing, implement searching by keywords or allergens, and complete our second release. Our focus also began to shift to linking the front and back end.

2. Summary of Activities

During this sprint, the selected backlog items for our sprint were snack search by keyword, snack search by allergen, add a search page, and do our second release. One of our specific user goals was to for users to be able to want to search for snacks by name or keyword.

3. Completed checklist items

- Add search page

- Add ability to filter by different criteria

- Add ability to search by snack name

- Implement snack search function

4. Roadblocks

A difficulty we faced during our production was at one point we got locked out of our own OpenFoodFacts API.

5. Tools Used

- Microsoft Planner

- Github

- OpenFoodFacts API

- Exercises API

6. Sprint Outcome

I believe we have had a successful sprint. Progress has always been a slow creep as we try to refine our goal and hone in on what we need, but it is progressing well.