# Sprint Report 3: User Authentication & Favorites Page Implementation

Sprint Duration: Week 3

Scrum Master: Shane Austin

Product Owner: Ishwari Patel

Team members: Shane Austin, Ishwari Patel, Katherine King, Alexandria Monsier, Naomi Gates

# Sprint Goal

The goal of Sprint 3 was to begin active feature implementation by developing basic user authentication functionality and building the Favorites page for the MyFitnessBud web application. This sprint focused on enabling users to create accounts, log in, and save their favorite snacks for quick access.

# Sprint Activities

During Sprint 3, the team worked collaboratively to implement frontend functionality related to authentication and user-specific data storage. The following activities were completed:

● Implemented basic user authentication system
○ Created user registration functionality
○ Developed login form and authentication validation
○ Configured basic JS user data storage for connecting to database later

● Developed Favorites page functionality
○ Designed and built the Favorites page UI
○ Implemented a star button feature for adding snack items to favorites
○ Began work on functionality for retrieval and display of saved favorite snacks per user

● Began developing basic backend database structure
○ Created “skeleton” for database functionality using C# and SQLite
○ Added tables for ‘all snacks’ and favorites to be connected to frontend later

● Conducted testing and debugging
○ Tested account creation and login edge cases
○ Verified correct storage and retrieval of user favorites
○ Resolved frontend navigation and formatting issues

Product Backlog Items (PBI’s)

Below are the primary backlog items addressed during Sprint 3, along with responsible team members and brief reflections.

1. User Registration System
Handled by: Katherine King (Backend), Ishwari Patel (Frontend)

Description:
Develop functionality allowing new users to create accounts and store credentials securely in the backend database.

Reflection:
This task required careful coordination between frontend form validation and backend data storage. While the ongoing implementation is straightforward conceptually, ensuring proper validation and error handling will improve the overall reliability of the system.

2. User Login Authentication
Handled by: Naomi Gates (Backend), Ishwari Patel (Frontend)

Description:
Implement login functionality that verifies user credentials and grants access to authenticated features.

Reflection:
Authentication logic introduced challenges related to credential verification and maintaining user sessions. Successfully integrating login validation will strengthen the security foundation of the app and highlight the importance of clear API communication between frontend and backend.

3. Favorites Page UI Development
Handled by: Ishwari Patel (Frontend)

Description:
Design and implement the Favorites page interface where users can view saved snacks.

Reflection:
Building the UI reinforced consistency in layout and navigation across the application. The team focused on usability and clarity to ensure users could easily access and manage their saved items.

4. Add-to-Favorites Backend Integration
Handled by: Alexandria Monsier, Katherine King (Backend)

Description:
Enable users to save snack items to their account and store them persistently in the database.

Reflection:
Linking favorites directly to authenticated user accounts required thoughtful database structure planning. This ongoing task emphasizes relational data handling and ensures that each user’s saved items remain separate and secure.

5. Frontend–Backend Integration & Testing
Handled by: Entire Team

Description:
Connect authentication and favorites functionality across the full stack and perform integration testing.

Reflection:
Integration is beginning to reveal minor inconsistencies in data formatting and API responses. Addressing these issues will improve communication standards across the system and strengthen overall application stability.

# Key Deliverables

By the end of Sprint 3, the team produced the following outcomes:

● Functional frontend user registration system
● Functional login system with basic authentication validation
● Fully implemented Favorites page UI
● Ability for authenticated users to save snacks to favorites
● Persistent favorites linked to individual user accounts (partial)
● Preliminary structure of frontend-backend integration for authentication and favorites

# Sprint Outcome

# Sprint 3 marked the transition from planning to active system implementation. The team successfully delivered two major core features: user authentication and a working Favorites page. These features significantly increased the application’s functionality by introducing basic personalized user experiences and persistent data storage.

# The authentication system provides the foundation for future user-specific features, while the Favorites page will demonstrate successful integration between frontend interfaces and backend data management.

# Reflection

# Sprint 3 was a productive and milestone-driven sprint. The team effectively applied the technical structure defined in Sprint 2 and demonstrated strong collaboration between frontend and backend members. Implementing authentication introduced new challenges related to data validation and secure handling of user information, but resolving these issues strengthened the overall system design.

# This sprint established a working user account system, which is essential for future features such as calorie tracking history, saved workouts, and personalized recommendations. Moving forward, the team is better positioned to expand functionality while maintaining organized development practices.