# Sprint Report 4

Sprint Duration: Week 4

Scrum Master: Shane Austin

Product Owner: Ishwari Patel

Project: MyFitnessBud

Team members: Shane Austin, Ishwari Patel, Katherine King, Alexandria Monsier, Naomi Gates

Repository: https://github.com/notnami/SWE-2

# 1. Sprint Goal

# The goal of Sprint 4 was to prepare the project for its first release by organizing the GitHub repository, ensuring the project documentation was complete, and implementing the foundational components of the Favorites feature. This sprint focused on creating the favorites interface, beginning database storage functionality for API items, and starting the ability to store custom items in the database. These changes were intended to improve user experience by allowing users to save and manage preferred food items while ensuring the repository was structured and documented for external use.

# 2. Product Backlog Items (PBIs) Chosen for the Sprint

# The team selected PBIs for this sprint based on priority, estimated effort, and alignment with the first release milestone. Since the project velocity from previous sprints suggested that the team could complete approximately 2 story points per sprint, the PBIs were chosen to remain within that capacity while also progressing toward a usable release.

# PBIs Selected

# Prepare GitHub for First Release

# Organize project files and structure

# Upload project components to repository

# Create and refine README documentation

# Favorites Feature Implementation

# Add favorites menu interface

# Enable storing API items in the database

# Enable storing custom user items in the database

# Decisions Made

# The favorites interface was prioritized first because it provides visible functionality to users.

# Database storage tasks were begun but not expected to be fully completed within this sprint.

# Preparing the GitHub repository and documentation was prioritized to ensure the project could be distributed and reviewed externally.

# 3. Sprint Planning Activity Summary

# During sprint planning, the team reviewed the product backlog and identified tasks that contributed to the First Release milestone. Each PBI was broken into smaller tasks and assigned to team members based on their experience with relevant technologies.

# The team estimated the complexity of tasks using story points and past sprint velocity to determine the number of PBIs that could reasonably be completed. Tasks were then assigned and tracked through the project management board.

# 4. Tasks Planned

# Task 1

# Task Owner: Ishwari Patel
Task Title: Create Favorites Menu Interface

# Task Description:
Develop a user interface element that allows users to access and view their saved favorite food items.

# Task Status: Complete

# Challenges Faced:
Ensuring the interface integrated cleanly with the existing UI layout and navigation.

# Lessons Learned:
Better planning of UI structure improves integration with backend functionality later.

# Planned Time: 2 hours
Actual Time: 3 hours

# Task 2

# Task Owner: Alexandria Monsier
Task Title: Store API Items in Database

# Task Description:
Develop functionality allowing items retrieved from the external food API to be saved to the application's database as favorites.

# Task Status: In Progress

# Challenges Faced:
Mapping API response fields correctly to database schema and handling data formatting.

# Lessons Learned:
API data structures must be carefully analyzed before database implementation.

# Planned Time: 4 hours
Actual Time: 3 hours (so far)

# Task 3

# Task Owner: Naomi Gates
Task Title: Add Custom Item Storage to Database

# Task Description:
Allow users to manually create food items and store them in the database for later retrieval and use.

# Task Status: In Progress

# Challenges Faced:
Designing a flexible schema that supports user-defined entries without conflicting with API data.

# Lessons Learned:
Database design must accommodate both external and user-generated data.

# Planned Time: 5 hours
Actual Time: 3 hours (so far)

# Task 4

# Task Owner: Katherine King
Task Title: Prepare GitHub Repository for First Release

# Task Description:
Organize the project files, upload components to the GitHub repository, and create a README file describing the project and development standards.

# Task Status: Complete

# Challenges Faced:
Ensuring consistent formatting and documentation across all project sections.

# Lessons Learned:
Maintaining documentation throughout development reduces workload when preparing releases.

# Planned Time: 3 hours
Actual Time: 4 hours

# 5. Roadblocks

# No major technical roadblocks occurred during this sprint. However, some minor delays were encountered while integrating API data structures with the database schema for the favorites feature. The team is currently resolving these issues through discussion and testing different approaches to data mapping.

# 6. Sprint Review

# Was the Sprint Goal Achieved?

# The sprint goal was partially achieved. The team successfully prepared the GitHub repository for the first release and implemented the favorites menu interface. However, the database functionality for storing API items and custom items is still in progress and will continue into the next sprint.

# Acceptance Testing by Product Owner

# The product owner reviewed the repository structure and documentation and confirmed that the first release preparation met expectations. Feedback included improving documentation clarity and ensuring that instructions for running the application are included in the README.

# Adjustments Planned (Product)

# Complete the database integration for favorites.

# Add full user functionality for saving and retrieving favorites.

# Revised Definition of Done (DoD)

# A backlog item will now be considered complete only when:

# The feature is implemented

# The feature is integrated into the UI

# Database interactions are tested

# Documentation is updated if applicable

# Sprint Review Summary

# Sprint 4 successfully delivered the initial favorites interface and repository preparation for the first release. Remaining backend functionality will be addressed in upcoming sprints.

# 7. Sprint Retrospective

# Adjustments Planned (Process)

# Break database-related tasks into smaller units for easier tracking.

# Allocate additional time for testing integration between frontend and backend components.

# Sprint Retrospective Summary

# The team worked effectively during this sprint and maintained steady progress toward the first release milestone. The primary improvement identified was the need for more granular task breakdowns for backend work, which will help improve estimation accuracy in future sprints.

# Team Velocity

# Sprint 1: 2 story points

# Sprint 2: 2 story points

# Sprint 3: 3 story points

# Sprint 4: 2 story points

# Velocity remained largely consistent with previous sprints, though incomplete tasks will carry over into Sprint 5.

# 8. Backlog Grooming Activity Summary

# During backlog grooming, the team reviewed the product backlog and made the following updates:

# Changes

# Added: Tasks related to documentation and repository organization.

# Reprioritized: Favorites database tasks moved higher due to dependency with UI features.

# Refined: Tasks related to completing the favorites database integration.

# Definition of Ready (DoR)

# A backlog item is considered ready for a sprint when:

# The requirement is clearly defined

# Acceptance criteria are specified

# Dependencies are identified

# The team has estimated the effort required

# 9. Daily Scrum Summaries

# Scrum Meeting 1

# Ishwari Patel

# Completed work on the favorites menu interface

# Planned to begin database integration for API items

# No major blockers reported

# Alexandria Monsier & Naomi Gates

# Continued working on database schema updates

# Planned to implement storage for custom items

# Minor challenges with database design

# Katherine King

# Worked on organizing GitHub repository files

# Began writing README documentation

# No blockers reported

# Scrum Meeting 2

# Ishwari Patel

# Completed UI work for favorites menu

# Began testing database integration

# Encountered minor API data formatting issues

# Alexandria Monsier & Naomi Gates

# Continued work on custom item storage functionality

# Planned to refine database schema

# Katherine King

# Completed README documentation and repository structure

# Began reviewing documentation for clarity